Agile Processes Group Project Report

Health report tool

Group name: 	evsd-1

Project Title: 		Global Health, Mortality and Disease Trends since 2000

Dataset source:	https://www.kaggle.com/datasets/shreyanshdangi/global-health-mortality-and-population-since-2000

Team Members:

- Dariusz Olczak

- EditaBuneviciene

- Edward Tracy

- Patrick Strand

Tools/Programs used:

- Confluance

- Jira

- Github

- Bitbucket

- Visual Paradigm

- Python

Project Goal:
 	To design and develop an interactive web-based dashboard that imports, processes, and visualizes global health and mortality data since 2000, and extracts intelligent insights like trends, using modern data analysis and AI techniques.

Project Week 1

Team Formation and Setup

- The group was formally established and members exchanged contact information.

- A dedicated group chat was created by Edward Tracy to facilitate daily communication and coordination.

- EditaBuneviciene set up a shared GitHub repository to manage version control and collaborative development.

- The team discussed initial project ideas and reviewed potential datasets from Kaggle.

Outcome:
  	Team successfully formed, and communication channels established. Repository and collaboration tools ready for use.

Project Week 2

Workspace Setup and General Project Planning

Dariusz Olczak led the setup of Jira and Confluence workspaces under the Atlassian platform.

- Jira project and Confluence space were created and linked.

- A detailed Project Plan page was created in Confluence, outlining objectives, milestones, scope, and success criteria.

- Key stakeholders (tutor, team members, and course coordinator) were identified and added to the project documentation.

- Team members were added to both Jira and Confluence with appropriate roles and permissions.

- The team explored Scrum concepts and practiced navigating boards, backlogs, and Confluence documentation.

Outcome:
  	Project infrastructure and documentation completed. Stakeholders identified. Team gained experience with project management software/tools and workflow.

Project Week 3

Creation Epics and Backlog

- The Team created the initial Epics in Jira, corresponding to the three key Agile sprints:

  - Data Input & Preprocessing

  - Data Visualization

  - Knowledge Extraction

- The team discussed high-level project goals, deliverables, and potential user stories for each Epic.

Outcome:
  	All primary Epics established, all of the steps and elements  of the project planned.

Project Week 4

Adding User Stories and Acceptance Criteria

- The team extended each Epic into detailed User Stories in Jira.

- Defined Acceptance Criteria for each story to ensure measurable and testable outcomes.

- Planning Poker session held to estimate story points and assess workload distribution.

- Discussion on assigning responsibilities and sprint structure.

Outcome:
  	Project backlog established, including story points estimation and prioritization.

Project Week 5

Sprint 1 preparing

- Preparing for Sprint 1: Data Input & Preprocessing.

- Sprint planning underway to assign roles (Scrum Master, Product Owner, Developers) and define sprint tasks.

Outcome:
  	Project foundations completed. Ready to begin Sprint 1.