Module:	COMP7039 – Agile Processes

Autumn 2025: Group Project Specification

(50% of total mark)

# Assignment Overview

The objective of the Assignment is to

deliver a project following the Agile methodology.

You will work in groups of four students and:

- Use an online project management tool where you we will specify and maintain a Product Backlog, fully define user stories and their points, record progress and produce burnt down charts

- Start, work on and finish sprints

- Design and implement your work within these sprints

- Develop DevOps pipelines

- Present your work at the end

# Assignment Context

Each project as a minimum should include three components:

- Importing data:

e.g. parsing a file, using web form. This task may also require preprocessing of information to identify empty/null/incorrect values, e.g. temperature 365 instead of 36.5

- Data Presentation and Visualisation

Display,  raw and/or processed data in tables and/or charts

- Knowledge extraction

This is the intelligent part of the project. Apply machine learning techniques or communicate with LLM to produce intelligent results.

An example of a project in the area of energy consumption:

Import energy bill data from a CSV file, store them into a database, use a technology stack (e.g. NodeJS/Angular, PhP etc.) to retrieve and present data in a tabular format or a chat. Call an LLM to ask for anomalies in energy consumption and show the answers.

However, the area of application is open and you may choose any other area that you find more interesting.

If you would like to use any other use case, or for any ideas please discuss them and get them approved in the lab.

# Project Delivery

The project will be delivered and documented in three sprints that correspond to the stages above:

Sprint 1: Data Input

Sprint 2: Data Visualisation

Sprint 3: Knowledge Extraction

For each of these sprints, the group should

- Assign a different Scrum Master

- Have a Sprint Planning meeting, specify the sprint goal and sprint log

- Have Standup meetings and maintain a burnt-out chart.

- Have a Sprint Retrospective meeting and take notes

# Important Dates

| Week starting at | Task |
| --- | --- |
| 15 September 2025 | Group Formation and Project Introduction |
| 22 September 2025 | Project Summary approval (lab) Sprint 1 begins (2 weeks duration) |
| 29 September 2025 | Sprint 1 Completion |
| 06 October 2025 | Sprint 2 start (3 weeks duration) |
| 13 October 2025 |  |
| 20 October 2025 | Sprint 2 Completion, submission of interim report |
| 03 November 2025 | Sprint 3 Start (3 weeks duration) |
| 10 November 2025 |  |
| 17 November 2025 | Sprint 3 completion, submission of final report |
| 24 November 2025 | Group Presentation |

# Notes

- Although this is a group project, marks are on an individual basis. Points may be lost due to low attendance, incompletion of tasks, poor communication with other team members.

- Workload should be allocated in a balanced manner among the group members.

- The lecturer  is the Product Owner.

- This project is to check your understanding and application of Agile Processes. Coding is obviously required but no marks are given of the quality of the code. Working code is enough as long as it does not pose obstacles communication or other group members work.

- Please note there are two submissions for this project, Interim and final report

please turn page for Rubric Table)

# Rubric Table

| Criterion | Weight | 70-100 | 60-69 | 50-59 | 40-49 | 0-39 |
| --- | --- | --- | --- | --- | --- | --- |
| Project Definition & Objectives | 5 | Project is clear and objectives SMART | Clear project definition and qualitative objectives | Partly unclear project definition and qualitative objectives | Most unclear objectives and insufficient and with no depth in project definition | No objectives, poor definition of project |
| Team Communication | 15 | Organised, participated and contributed in sprint meetings, interacted positively with team members | Participated in meetings and interacted with team members | Participated in meetings with minor contribution | Missed 1-2 meetings with apologies, had minor contribution. Worked independently | Participated in a minority of meetings. Worked independently |
| Product Backlog and User Stories | 20 | User stories well defined with tasks, points, priority and acceptance criteria | User stories defined, maybe not well clarified in places with appropriate additional information | User stories defined with partly clear or present additional information | User stories defined with basic or partly correct additional information | Poor description of user stories with no or incorrect additional information |
| Sprint Artifacts | 20 | Correct charts and appropriate meeting notes. Goal of sprint is clear and stories comply with it | Correct charts but meeting notes short and descriptive | Minor issues in charts, descriptive meeting notes, unclear project goal | Major issues in charts, poor notes | Missing or incomplete charts, no evidence of meetings |
| DevOps | 15 | Repo, CI/CD pipelines operational and documented. Appropriate error messages relayed for failures | Repo, CI/CD pipelines operational | Repo, Partly operational CI/CD | Repo, Significant effort to implement CI/CD | Poor or no CI/CD, no repo |
| Implementation | 15 | Undertook and delivered all allocated story points successfully. Objectives evaluated and completed. Testing code complete | Missed max 2 tasks which did not have huge impact on project delivery. Testing code present | Delivered most of tasks with only minor issues to project, poor testing code | Partly delivered tasks that caused issues in project. No new knowledge was extracted | Delivered less than half of story points, caused risk or damage to project |
| Presentation | 10 | Exceptional presentation - slides/handout highlight innovation and contribution; professional delivery ; answered all questions with demonstrated capability o the area of project. | Excellent presentation - very well thought out slides and handouts. Professional delivery. Answered all questions. | Very good presentation - well thought slides/handouts; professional delivery; almost all questions answered. | slides/handouts were of reasonable quality; good presentation skills; able to answer and respond to most questions. | Poorly organised; rambled; did not focus or present the important aspects of the project. Unable to answer questions; slides difficult to understand; |