Sprint 1 (Week 1–3)

Data Input & Preprocessing

Sprint Goal:

Be able to import, clean, validate, and standardize the dataset for analysis.

User Stories:

| Story | Description | Story Points | Acceptance Criteria | Subtasks |
| --- | --- | --- | --- | --- |
| E1-1 | Importing Data | 5 | Dataset loads successfully from CSV/Kaggle. No errors during load. | Download dataset, create import script, verify columns |
| E1-26 | Validate data (missing, incorrect values, logs errors) | 5 | Null values identified and logged. Invalid records flagged. | Implement validation function, test with sample rows |
| E1-27 | Standardize units | 3 | Death rate per 100k standardized. Units consistent across all rows. | Write transformation script, test output |
| E1-24 | Data admin integrate with WHO | 5 | External WHO data/API connected or stubbed. | Test connection, parse response |
| E1-25 | Automate daily pull from sources | 8 | System fetches data automatically. Schedule triggers daily update. | Cron job or scheduler setup, logging |
| E1-28 | Manual upload option | 3 | Admin can upload dataset manually (CSV). | Create upload UI/CLI |
| E1-19 | Set Bitbucket repo | 2 | Repo created and linked to Jira. | Add team members, commit starter code |

Sprint 2 (Week 4–6):

Data Visualization & Trend Analysis

Sprint Goal:

Present processed data in clear, interactive charts and dashboards.

User Stories:

| Story | Description | Story Points | Acceptance Criteria | Subtasks |
| --- | --- | --- | --- | --- |
| E1-29 | Analyst filters trends by year | 5 | Dropdown/year selector filters data | Create filter UI, connect to data |
| E1-31 | Year-on-year calculations | 5 | Calculations display correct percentage change | Implement calculation logic |
| E1-32 | Demographic breakdown | 8 | Charts display age/gender breakdown | Group data, render visualization |
| E1-33 | Interactive line chart | 8 | Chart updates dynamically on filter | Implement chart, test interactions |
| E1-35 | Responsive visualizations | 5 | Charts render correctly on mobile | Test responsive layout |
| E1-37 | Integrate tools with dataset | 3 | Widgets or external tools working | Configure connection |
| E1-34 | Dashboard widgets | 8 | Dashboard contains interactive widgets | Implement dashboard layout |
| E1-30 | Comparative charts | 5 | Users can compare multiple metrics | Add multi-line/bar chart feature |

Sprint 3 (Week 7–9):

Knowledge Extraction & Reporting

Sprint Goal:

Automate reporting and generate intelligent insights.

User Stories:

| Story | Description | Story Points | Acceptance Criteria | Subtasks |
| --- | --- | --- | --- | --- |
| E1-36 | Export as PDF/PNG | 5 | Reports export correctly | Add export function |
| E1-38 | Automated reports on trends | 8 | Stakeholders receive automated summaries | Schedule jobs, generate text |
| E1-39 | Report builder | 8 | Users can customize and generate reports | Implement builder UI |
| E1-40 | Anomaly detection | 13 | System identifies outliers correctly | Train simple ML model |
| E1-41 | Collaborator sharing | 5 | Users can share reports | Add share/export links |
| E1-42 | Scheduled data refresh | 5 | Refresh jobs run without error | Test and verify |
| E1-4 | Knowledge extraction (final LLM/ML) | 13 | Insights generated from data | Integrate AI/ML component |